7-1 Final Project

Joshua Hensler

Southern New Hampshire University

CS-250: SDLC

Professor Nick Schnack

April 26, 2026

Sprint Review and Retrospective

The main roles that contributed to the success of our five-week SNHU Travel project consisted of Scrum Master, Product Owner, Tester, and Developer. As the Scrum Master, my role was to help facilitate Scrum events, ensure the team was executing Scrum-Agile principles, and maintain alignment among the team throughout the Agile process. The Scrum-Agile framework gave us structure while still allowing flexibility when changes occurred. This Sprint Review and Retrospective summarizes how the team applied Scrum roles, completed user stories, handled interruptions, communicated effectively, and evaluated the Agile process.

Applying Roles

Every role on the team was significant in the success of the SNHU Travel project. As the Scrum Master it was my job to ensure the Scrum-Agile principles were embraced and followed by the entire team. Facilitating Scrum events such as Sprint Planning, Daily Standups, Sprint Reviews, and Sprint Retrospectives was a key part of my role in the SNHU Travel project. During these meetings, I made sure everyone stayed on topic, that all necessary items were discussed, and that we stayed within the allotted time frame. These meetings helped keep the team aligned and allowed everyone to understand how the project was progressing. I also worked to remove any impediments and provided guidance to help the team work together more effectively, which helped ensure we were producing a high-quality product.

The Product Owner played a big role as the main decision maker for the SNHU Travel project. They were responsible for communicating with the client and managing the product backlog. The Product Owner worked to gather information from users and the client to better understand what requirements needed to be included. This helped ensure that the user stories reflected the needs of the client and that the team was working toward the correct goals.

The tester played an important role by using the user stories and acceptance criteria to develop test cases for the SNHU Travel project. Acceptance criteria are especially important because they act as the foundation for creating test cases and validating functionality. These test cases outlined specific functions that needed to be completed for each requirement to be met. This helped give the tester a clear understanding of the expectations from the end user’s perspective and helped ensure that each feature was meeting requirements before moving forward.

The developer was responsible for taking the user stories and test cases and using them to build a functioning system for the SNHU Travel project. As part of this process, I would reach out to the Product Owner and tester to make sure everyone was aligned when changes occurred. This included confirming updated requirements and making sure test cases were being adjusted as needed. The developer also communicated with the team whenever clarification or additional information was needed. This helped ensure the project stayed on track and that the final product met the expectations of both the client and end users.

Completing User Stories

The Scrum-Agile approach helped user stories reach completion by providing structure and keeping the team aligned throughout the process. User stories described what needed to be completed, while acceptance criteria explained what conditions had to be met for the story to be considered done. Acceptance criteria are especially important because they act as the foundation for creating test cases and validating functionality. During Sprint Planning, the team selected user stories that could be completed within the Sprint. This helped set a clear goal for what needed to be accomplished. Daily Scrums allowed the team to stay aligned on progress and identify any issues early. Backlog Refinement helped make sure upcoming user stories were clear and ready to be worked on.

This process helped reduce confusion and allowed the team to focus on completing one set of requirements at a time. Because Agile focuses on breaking up the workload, each user story was able to be completed and tested before moving on. This helped ensure the system was functioning properly and meeting requirements throughout development.

Handling Interruptions

The Scrum-Agile approach made it easier for the team to handle interruptions and changes during the SNHU Travel project. One example of this was the change to the Top Five Destinations feature, which was updated to be displayed as a slideshow. As the Scrum Master, I helped ensure the team stayed aligned and understood the updated requirements before continuing development. Through communication with the Product Owner and the rest of the team, we were able to clarify what changes were needed and make sure everyone was on the same page. This allowed the developer to adjust the feature and the tester to update test cases without delaying progress. Daily Scrums and ongoing communication helped the team stay focused and continue working toward the Sprint goal. This approach helped ensure that the team was able to adapt to the change while still staying on track with the project timeline.

Communication

Communication played an important role throughout the SNHU Travel project. As the Scrum Master, I helped ensure that communication stayed clear and consistent across the team. One example of this was when updates were made to the Top Five Destinations feature. The team needed clarification on functionality and layout, so communication with the Product Owner and tester was necessary to make sure expectations were understood. The team was able to utilize emails as one way to quickly communicate when needed.

Organizational Tools

Scrum events such as Sprint Planning, Daily Scrums, Sprint Reviews, and Sprint Retrospectives helped keep the team organized and aligned throughout development. Sprint Planning helped the team understand what needed to be completed, while Daily Scrums helped maintain communication and track progress. Sprint Reviews allowed the team to show progress and receive feedback, and Sprint Retrospectives gave the team an opportunity to reflect and identify areas for improvement.

Evaluating Agile Process

The Scrum-Agile approach provided several benefits during the SNHU Travel project. One major benefit was flexibility, as the team was able to adjust to changes like the Top Five Destinations update without stopping progress. It also helped improve communication, since Scrum events kept the team aligned and focused on project goals. Another advantage was completing work in smaller parts. This made it easier to focus on one feature at a time and make sure everything was working before moving on. It also allowed the team to receive feedback during development, which helped improve the final product.

Conclusion

The SNHU Travel project showed how effective the Scrum-Agile framework can be when it is embraced and executed properly. Each role contributed to the success of the project, and strong communication helped keep the team aligned throughout development. Overall, this experience showed how important communication and teamwork are to a successful Agile project.